TRIMLINE SYSTEMS & SOLUTIONS

Kijabe street,Norfolk towers 1st flr

P.O. Box 35351 – 00100, Nairobi, Kenya

Tel: 	0710563359

Email:	info@trimline.co.ke

PROJECT PROPOSAL
Parcel Delivery Digitization Solution
Submitted to: City Hoppa Limited
Submitted by: TrimLine Systems & Solutions
Date: Friday, June 13, 2025

1. Introduction

As City Hoppa continues to serve its community through dependable transport, there is an opportunity to extend this excellence into parcel delivery — through a simple, modern, and secure digital system.

TrimLine Systems & Solutions proposes the development of a custom Parcel Delivery App, specifically designed for your booking agents, parcel clerks, and clients — making it easier to book, track, and deliver packages efficiently and professionally.

2. Why Digitize Parcel Services?

Currently, manual parcel booking and delivery tracking can lead to:

- Misplaced or delayed packages

- Limited communication with customers

- Inability to track performance or delivery status

- Increased customer complaints and revenue losses

A mobile-driven solution helps eliminate these issues with automation, accountability, and real-time communication.

3. Proposed Solution Overview

We propose a smartphone app that your booking agents will use at both sending and receiving points.

Key Capabilities:

- Booking Entry: Agent captures sender and receiver details, destination, driver and vehicle info

- Payment Collection: Customer pays via cash or MPESA

- SMS Alerts: Both sender and receiver are notified when payment is made, and when the parcel arrives

- Status Tracking: Agents update parcel status (Sent → Arrived → Collected)

- Digital Records: All bookings and updates stored for reference and reporting

This system will be tailored to your workflow, ensuring smooth onboarding for your staff and customers.

4. Project Timeline

We propose a 2-month development period for a working prototype and final system. This includes:

| Phase | Duration |
| --- | --- |
| Requirements & Design | 2 weeks |
| Development | 4 weeks |
| Testing & Feedback | 1 week |
| Deployment & Onboarding | 1 week |

5. Investment Estimate

| Item | Cost |
| --- | --- |
| One-time Implementation | KES 100,000 |
| Monthly Support & Maintenance | KES 20,000 |

Note:

- This includes updates, minor feature improvements, and support.

- MPESA and SMS gateway usage costs billed separately depending on volume.

6. What’s Next

If City Hoppa is open to exploring this opportunity, we would appreciate your expression of interest so we can align timelines and plan resources accordingly.

Submitted by:
Paul Njoroge
Lead Developer & Consultant
TrimLine Systems & Solutions
📞 0710563359
✉️ pnjoroge@trimline.co.ke.com/mbugus2008@gmail.com